**REQUEST FOR EXPRESSIONS OF INTEREST**

**(CONSULTANT SERVICES – SELECTION OF FIRM)**

**Country:** Republic of Uzbekistan

**Name of Project:** Reconstruction and Upgrading of the A373 road (section 0-37 km)

**Name of Sector:** Transport

**Consulting services:** Detailed Design Review and Construction Supervision Consultant

**Mode of Financing:** Instalment Sale

**Financing No.** UZB-1042

1. The Republic of Uzbekistan has applied for financing from the Islamic Development Bank toward the cost of the Reconstruction and Upgrading of the A373 road (section 0-37 km), and intends to apply part of the proceeds for consultant services.
2. The services include Detailed Design Review and Construction Supervision for abovementioned project which will be implemented through one civil works contract with an estimated construction duration of 36 months with 12 months for Defect Liability Period (DLP).
3. The consultant is expected to be on board two months before contractors’ mobilization (Detailed Design Review/Road Safety Audit – 6 months plus Procurement Support to the EA and PIU – 6 months). It is assumed that the total involvement of the consultant / duration of the contract will be 60 months. The consultant must calculate and propose the necessary personnel and the period of their involvement for the DLP.
4. The consulting services will involve, but not be limited to assistance in preparation of Bidding Documents for Construction and help through Evaluation process, assistance in procurement of Weigh in Motion Systems, review the detailed design of the project and validation of final ‘issued for construction’ (IFC) drawings, supervision and certification of all the works under the civil works contracts, civil works contracts administration, road safety audit, assistance and training in benefit monitoring and evaluation of project, assistance in increasing the employer capacity for evaluation Safeguards measures and prevention activities (ESHS) within the framework of International and national policies and procedures, transfer of knowledge for road maintenance, application and development of toll roads. Expected start date of assignment is Q3, 2025.
5. The detailed Terms of Reference (TORs) for the assignment are attached to this request for expressions of interest.
6. The “Avtoyulinvest” Agency under the Road Committee of the Republic of Uzbekistan as implementing agency now invites eligible consulting firms (“Consultants”) to indicate their interest in providing the services. Interested Consultants must provide specific information which demonstrates that they are fully qualified to perform the services (brochures, description of similar assignments, experience in similar conditions, availability of appropriate skills among staff, etc.).
7. The shortlisting criteria are:
8. **Technical competence** – (Experience in projects of this kind over the past 10 years), including:
* Experience in detailed review of project documentation.
* Experience in contract administration and construction supervision in the road construction sector;
* Experience in overseeing the construction of cement concrete paved highways.
* Experience in supervising the construction of highways with key contract conditions based on FIDIC.
1. **Work experience within the IFI/FGFO** on project management and technical supervision over the past 10 years;
2. **Geographical competence:** Experience in the country or in the region (CIS) in the road construction industry over the past 10 years;
3. Key Experts will not be evaluated at the shortlisting stage.
4. The attention of interested Consultants is drawn to Paragraphs 1.12.1 and 1.12.2 of the Guidelines for Procurement of Consultancy Services under Islamic Development Bank Project Financing, April 2019, revised in February 2023 (the “Procurement Guidelines”), setting forth IsDB’s policy on conflict of interest which is available on the Bank’s website at <https://www.isdb.org/project-procurement/documents>
5. Consultants may associate with other firms to enhance their qualifications, but should indicate clearly whether the association is in the form of a joint venture and/or a sub-consultancy. In the case of a joint venture, all the partners in the joint venture shall be jointly and severally liable for the entire contract, if selected.
6. A consultant will be selected in accordance with the Quality and Cost-based Selection (QCBS) method through shortlist firms from IsDB Member Countries set out in the Procurement Guidelines.
7. Interested consultants may obtain further information at the address below during office hours 09:00 to 18:00 hours (Tashkent time).
8. Expressions of interest must be delivered in a written form to the address below (in person, or by mail (example DHL), or by e-mail) by 28.02.2025.

**Avtoyulinvest Agency**

Attention: Asliddin Isayev, Director of Avtoyulinvest Agency

609-room, 6 floor, 68 Mustakillik Ave., 100000, Tashkent, Uzbekistan

Tel: 99 892 94 11

E-mail: piuisdb37km@gmail.com

Web site: www.uzavtoyul.uz